Tshelo Development Report

Production API foundation, security, deployment, and documentation

Reporting date: 17 August 2026

Prepared for: Management

Overall status: Production API foundation deployed and verified

# Executive summary

The first production version of the Tshelo API is now deployed, secured, documented, and automatically verified. It gives the web application and mobile app a common integration layer while retaining Supabase authentication, Row Level Security, and the existing database functions that enforce business rules.

## Delivery snapshot

| Area | Result | Status |
| --- | --- | --- |
| API surface | 16 typed operations | Complete |
| Database | 2 migrations applied | Complete |
| Verification | 16/16 public security checks passed | Passed |
| Documentation | Interactive and machine-readable docs | Live |

## Business outcomes

- Creates a reusable platform layer for both the mobile and web experiences.

- Reduces duplicated business logic and the risk of inconsistent behaviour between clients.

- Provides management and developers with a clear, demonstrable API reference.

## Current status and next verification

Production status: Ready Remaining verification: run the automated suite with a real standard-user Supabase JWT and a real platform-administrator JWT to confirm authenticated responses and the intended separation of permissions.

# 1. Established the API architecture

A structured API layer was created to serve both the Tshelo web application and mobile app. The design centralizes access to core platform capabilities and provides a stable foundation for future client integration.

- Covers users, funds, contributions, events, and administrative operations.

- Currently exposes 16 typed operations across the main platform domains.

- Separates client interfaces from database implementation details.

# 2. Created shared data contracts

Typed request and response definitions now describe how the API, web application, and mobile app exchange information.

- Contracts cover users, funds, contributions, events, administration, pagination, filters, and error responses.

- Shared definitions reduce integration ambiguity and catch incompatible changes during development.

# 3. Standardized API behaviour

Common platform conventions were introduced so every endpoint behaves consistently and remains easier to consume and maintain.

- Standard pagination, searching, and filtering conventions.

- A consistent success and error response envelope.

- Shared rules for monetary values, dates, timestamps, and platform status values.

# 4. Implemented typed data services

Page-level Supabase queries were moved into dedicated data-service functions. This keeps interface code focused on presentation while database access remains reusable and testable.

- Creates a clear boundary between screens, API handlers, and database access.

- Makes existing admin functionality easier to migrate into the API incrementally.

# 5. Implemented authentication rules

The API now follows the agreed Supabase OTP and JWT authentication model. Users authenticate with Supabase, and the client passes the resulting access token to the API.

- The API validates the JWT and derives the user identity directly from the token.

- Clients cannot submit or override the authenticated user ID.

- This reduces the risk of one user requesting another user’s private information.

# 6. Preserved database security

Ordinary user requests continue to use caller-scoped Supabase access and remain protected by Row Level Security.

- The database remains responsible for deciding which rows a user may access.

- Service-role access is limited to tightly authorized platform-administrator operations.

- Administrative actions remain explicitly separated from normal user requests.

# 7. Preserved existing business rules

Existing database functions were documented as the source of truth for important platform rules. The API wraps these functions instead of reimplementing their logic.

- Avoids competing versions of financial and administrative rules.

- Keeps sensitive rules centralized and easier to audit.

- Allows the API to evolve without changing established database behaviour.

# 8. Created and applied database migrations

Two production database migrations were added, applied through Supabase, and recorded in migration history.

- Seven database functions are available for API-backed operations.

- Three Row Level Security policies were added.

- Nine supporting indexes were added for query performance.

- Two support-ticket schema additions were applied.

# 9. Added shared API clients

Reusable client code was introduced for the admin web application and mobile app, preparing both applications to move gradually from direct database calls to the shared API.

- Handles the base API URL and authentication headers.

- Provides typed requests, responses, and standardized errors.

- Supports incremental adoption without requiring an immediate full rewrite.

# 10. Added automated API verification

A repeatable verification script now checks route availability and security behaviour against the deployed API.

- All 16 unauthenticated production checks passed.

- Protected endpoints correctly rejected requests without a valid Supabase token.

- Type checking, linting, and the production build also passed.

# 11. Configured and deployed the production API

The Vercel project configuration was corrected so the admin application, shared contracts, and API compile and deploy together.

- The latest production deployment is active and ready.

- Runtime verification found no deployment errors.

- Production overview: https://tshelo-admin.vercel.app/api/v1

# 12. Added interactive API documentation

Public documentation was added so the API can be demonstrated without requiring Postman or deep technical knowledge.

- Interactive documentation shows operations, parameters, request formats, responses, and authentication requirements.

- The OpenAPI specification can be imported into Postman or used to generate client libraries.

## Production links

Interactive API documentation: https://tshelo-admin.vercel.app/api/docs

API overview: https://tshelo-admin.vercel.app/api/v1

OpenAPI specification: https://tshelo-admin.vercel.app/api/openapi