DELIVERY UPDATE

TSHELO DEVELOPMENT REPORT

API production rollout, mobile migration, and member web flows

| Project | Reporting date | Environment | Overall status |
| --- | --- | --- | --- |
| Tshelo | 18 August 2026 | Production API + local web | Core API live |

Outcome. The API foundation is running in production and has been verified with unauthenticated and role-based checks. Mobile data access has been moved behind typed API boundaries across the planned domains, and the member website now contains API-backed fund, event, and combined Event + Fund workflows. The newest website and final mobile-event commits are ready locally but still require push, deployment, and hands-on acceptance testing.

# Delivery at a glance

| Workstream | Delivered outcome | Status |
| --- | --- | --- |
| API and database | Production API deployed; two migrations applied; boundary verification run | Live |
| Mobile app | Direct data access replaced by typed API methods across core domains | Complete |
| Member website | Fund, event, and combined Event + Fund journeys implemented | Local commit |
| Quality | Type, lint, build, unit, route, and production verification completed | Passed |

# 1. Production API and Supabase rollout

- Reviewed the API foundation and committed the current baseline before extending domain coverage.

- Removed the stray Microsoft Word lock file for the 17 August report so it could not be mistaken for project content.

- Applied the two new Supabase migrations to the production project after confirming that a third project was not viable under the client's two Nano-project limit.

- Ran supabase/tests/api_v1_boundaries.sql to validate API boundary rules and caller-scoped access behavior.

- Configured NEXT_PUBLIC_SUPABASE_URL and NEXT_PUBLIC_SUPABASE_PUBLISHABLE_KEY for the deployed API, then set the deployed origin as EXPO_PUBLIC_API_BASE_URL for the mobile client.

- Executed the requested 16 unauthenticated API checks, followed by authenticated verification with short-lived app-user and platform-admin tokens.

- Reviewed administrative access and promoted the designated support account ending 74271667 to the required admin role.

# 2. Architecture guardrails

The migration standard keeps business rules in database RPCs while API routes act as typed, authorization-aware adapters. Server requests use caller-scoped Supabase clients; service-role credentials are not part of the application request path.

- Standardized loading, retry, pagination, request cancellation, and TsheloApiError handling in the shared client layer.

- Added an architecture test that prevents migrated screens from importing Supabase data clients directly.

- Retained direct Supabase usage only for bearer-token acquisition/refresh in lib/api.ts and OTP/session operations in authentication screens.

- Kept OTP and getSession() as direct Supabase Auth operations, as planned.

# 3. Mobile API migration

Shared contracts, server services and routes, typed shared/api-client methods, and authorization/pagination tests were added domain by domain. Screens were then migrated and the superseded direct-Supabase paths removed.

## Profile, notifications, and rewards

- Added GET/PATCH /api/v1/users/me, notification list and mark-read operations, organiser-invite responses, reward evaluation/progress/mark-seen operations, and relationship-scoped connection search.

- Migrated ProfileScreen; profile writes in OTPScreen, ProfileSetupScreen, and RegistrationSuccessScreen; NotificationsScreen; RewardsScreen; and lightweight activity/notification reads.

## Funds and membership

- Completed fund update, join, leave, invite preview/privacy, member directory/details, effective permissions, admin permissions, sponsorship board, and fund activity/audit APIs.

- Added a purpose-built home-summary endpoint to replace the query fan-out in home/loadHomeItems.ts.

- Migrated HomeScreen, JoinFundScreen, FundDetailScreen, fund settings and permission modals, sponsorship views, member details, and fund activity modals.

## Contributions, expenses, and receipts

- Added contribution creation/edit/refund/payment assignment, contributor and pledge balance reads, allocation mutations, expense creation/editing, and sponsorship allocations.

- Implemented an API-created signed receipt upload session followed by API parse/finalize, avoiding large image proxying through Next.js and removing screen-level Storage/Edge Function access.

- Migrated assignment, contribution, expense, receipt, and related activity-detail screens.

## Rich Auntie and reporting

- Added eligibility, sponsorship progress, award creation, history, and celebration/status resources; migrated the three Rich Auntie screens.

- Added a stable fund report bundle, consistent audit/edit history handling, and export accounting while keeping HTML/PDF rendering on-device.

## Remaining direct-Supabase event screens

- Migrated CreateFundScreen, EventDetailScreen, EventBudgetScreen, GuestListScreen, and JoinEventScreen to the typed API layer.

- Recorded this final mobile event slice in commit cc4daa5 (Migrate event screens to API).

# 4. Member website - fund creation and management

The website's member experience now uses the deployed API model instead of a local dummy-only journey. It supports the primary lifecycle from discovery and creation through ongoing administration.

- API-backed fund index, fund creation, invite-code preview, and join flow.

- Fund workspace with member approvals, declines, removals, and linked contribution history.

- Sponsorship item creation, claim, and release operations.

- Settings and lifecycle actions, including close/reopen, leave, and permission-gated invite-code visibility.

- Committed as b56049e (Add API-backed member fund management).

# 5. Member website - events and Event + Fund

The same API-backed approach was extended to standalone events and the combined Event + Fund product.

- Event index, standalone event creation, invite preview/code join, and a complete event workspace.

- Combined Event + Fund creation using the configured 15-token product path, with linked fund navigation from the event workspace.

- Organiser management, announcements, budgets, settings, completion, deletion for event-only records, and leave actions.

- Guest directory display is available as a read-only view because the API does not yet expose individual guest mutation endpoints.

- Committed as 52588af (Add API-backed member event management).

# 6. Verification and quality

| Validation | Result | Notes |
| --- | --- | --- |
| Supabase API boundary SQL | Passed | Production migration boundary and access checks completed |
| Unauthenticated deployment checks | Passed | All 16 requested checks executed |
| Authenticated deployment checks | Passed | Short-lived app-user and platform-admin tokens used |
| Admin typecheck, lint, and build | Passed | Completed after fund and event website work |
| Jest | Passed | 39 suites / 286 tests after final website event changes |
| Architecture boundary test | Passed | Migrated screens are prevented from importing direct data clients |

# 7. Commits created

| Commit | Scope | Deployment state |
| --- | --- | --- |
| cc4daa5 | Migrate remaining event screens to the API | Local commit |
| b56049e | Add API-backed member fund management | Local commit |
| 52588af | Add API-backed member event management | Local commit |

# 8. Decisions and constraints

- Staging remains a deliberate gap. The client has two Nano Supabase projects and does not want to upgrade to Pro for a third project.

- The agreed route was a controlled production rollout with SQL boundary checks, short-lived role tokens, and deployment verification.

- The broader admin-site visual and dummy-flow parity work against the Tshelo reference file was reviewed but intentionally deferred.

- The API remains the source for member web and mobile data access; database RPCs continue to own business rules.

# 9. Open items and recommended next steps

- Push commits cc4daa5, b56049e, and 52588af to the shared repository.

- Deploy the latest API/client and website changes, then confirm the production deployment points at the intended Supabase project.

- Run hands-on acceptance tests for fund creation/management, standalone events, and the combined Event + Fund flow.

- Repeat authenticated production verification after deployment and capture any regressions by app-user and platform-admin role.

- Run the final mobile typecheck, Jest suite, and an EAS preview build against the deployed API origin.

- Add guest mutation endpoints if the website needs individual guest add/edit/remove actions; until then, keep the guest directory read-only.

- Schedule the deferred admin-site styling and dummy-flow alignment as a separate, revertible workstream.

Prepared as an internal record of work completed on 18 August 2026.